MISSION CHAIN

MASTER PLAN

Ecosystem Restructure & Phase 1 Execution

Foundation Setup + Airdrop + SEED/Pre-Sale + Donate Campaign

Version 1.0 — March 31, 2026

Prepared by: Thani Dusit & Claude AI

CONFIDENTIAL — Internal Use Only

# 1. Tổng Quan & Bối Cảnh

MissionChain đang trong giai đoạn khởi động với nguồn lực hạn chế. Cần một kế hoạch tổng thể đồng bộ để vừa thiết lập nền tảng (foundation) vừa tạo doanh thu ngay từ giai đoạn đầu.

Mục tiêu chiến lược: Xây dựng hệ sinh thái ứng dụng toàn diện với 3 trụ cột frontend, 1 backend thống nhất, và smart contracts trên BSC — trong đó ưu tiên triển khai ngay các tính năng tạo doanh thu (SEED/Pre-Sale, Airdrop, Donate).

# 2. Kiến Trúc Hệ Sinh Thái Tổng Thể

Hệ sinh thái MissionChain gồm 3 frontend domains, 1 unified backend, database, và smart contracts:

| Layer | Thành phần | Mô tả |
| --- | --- | --- |
| FRONTEND | missionchain.io | Landing page, White Paper, Documents, Tokenomics — GitHub Pages (static) |
|  | app.missionchain.io | Web3 DApp: SEED/Pre-Sale, MICE Mining, NFT Staking, Portfolio, Airdrop, Referral, NIRA Assisstant (AI) |
|  | missionchain.world | Community Hub: Learn, Work, Social, Podcast, Donate/Sponsor, Events, SOPHIA (KOL AI) |
| BACKEND | API Server (Fastify) | Unified REST API + WebSocket cho cả app.io và .world — Auth, Users, Sales, Mining, Referral, Content, Admin |
|  | Admin Console | Admin dashboard tổng thể: quản lý users, SEED/Pre-Sale, MICE, NFT, analytics, audit logs, feature flags |
|  | Background Jobs | Cron jobs: emission calculation, vesting unlock, price feed, notification |
| DATABASE | PostgreSQL 16 | Primary data store: Users, Transactions, Sales, MICE, NFT, Content, Referrals |
|  | Redis 7 | Cache, sessions, real-time price feeds, WebSocket pub/sub |
| BLOCKCHAIN | BSC Smart Contracts | MICToken (BEP-20), MICELicense (ERC-1155), SeedSale, PreSale, NFTStaking, ReferralRegistry |
|  | Oracle | PancakeSwap V3 TWAP (primary) + Chainlink (fallback) |
|  | Multisig | Gnosis Safe 3-of-5 cho treasury và emergency operations |

## 2.1 Domain Architecture

| Domain | Platform | Core Functions |
| --- | --- | --- |
| missionchain.io | GitHub Pages (static) | Landing, White Paper, Documents, SEO, i18n (EN/ES/VI/KO/PT) |
| app.missionchain.io | Next.js 14 + Wagmi + BSC | Wallet connect, SEED/Pre-Sale, MICE purchase, NFT Staking, Portfolio, Airdrop claim, Referral dashboard, SOPHIA AI chat |
| missionchain.world | Next.js 14 (SSR) | Mission Learn (Academy), Mission Work (Jobs/Challenges), Mission Social (Community, Podcast, Events), Donate/Sponsor |
| admin (internal) | Next.js 14 (protected) | User mgmt, Sales control, MICE admin, NFT credentials, Mining analytics, Audit logs, Feature flags, Content moderation |

## 2.2 Monorepo Structure

Tech stack: Turborepo + pnpm workspaces, Next.js 14, TypeScript 5, Fastify v4, Prisma ORM v5, Tailwind CSS v3

| Package | Mô tả |
| --- | --- |
| apps/web-io | Frontend cho app.missionchain.io — Web3 DApp (Wagmi, RainbowKit) |
| apps/web-world | Frontend cho missionchain.world — Community Hub (SSR, SEO-optimized) |
| apps/admin | Admin Console — protected, role-based access |
| apps/api | Fastify v4 API server — shared backend cho tất cả frontends |
| packages/types | Shared TypeScript types & interfaces |
| packages/ui | Shared UI components (design system: Cinzel + Rajdhani + Gold/Purple theme) |
| packages/blockchain | Smart contract ABIs, Wagmi hooks, contract addresses |
| packages/config | Shared configs: ESLint, TypeScript, Tailwind |
| contracts/ | Solidity smart contracts (Hardhat, OpenZeppelin v5) |
| docker/ | Docker Compose: PostgreSQL, Redis, Nginx, API, Frontends |

# 3. Lộ Trình Triển Khai Theo Giai Đoạn

Dựa trên tình hình ngân sách hạn chế, lộ trình chia thành 3 giai đoạn với ưu tiên rõ ràng:

| Giai đoạn | Mục tiêu | Sản phẩm | Timeline | KPI |
| --- | --- | --- | --- | --- |
| PHASE 0 Foundation | Setup monorepo, DB, contracts, CI/CD, admin basic | Infra + Smart Contracts + Admin MVP | 2–4 weeks | Dev environment running, contracts deployed testnet |
| PHASE 1 Revenue | Airdrop + SEED/Pre-Sale + Donate | app.missionchain.io MVP + missionchain.world Donate | 4–6 weeks | $50K+ raised, 1K+ users, 500+ airdrop claims |
| PHASE 2 Growth | MICE Mining + NFT Staking + Community | Full DApp + missionchain.world Learn/Work/Social | 8–12 weeks | 1K+ MICE sold, 5K+ users, TVL $500K+ |

## 3.1 PHASE 0 — Foundation Setup (2–4 tuần)

Mục tiêu: Thiết lập toàn bộ nền tảng kỹ thuật để sẵn sàng triển khai Phase 1 ngay lập tức.

### 3.1.1 Infrastructure

| Task | Chi tiết |
| --- | --- |
| Monorepo setup | Turborepo + pnpm, 4 apps (web-io, web-world, admin, api), 4 packages (types, ui, blockchain, config) |
| Database schema | PostgreSQL 16 + Prisma ORM: Users, SeedRound, PreSale, MICELicense, NFT, Referral, Content, AuditLog, Donation |
| Docker Compose | PostgreSQL, Redis, Nginx reverse proxy, API, 2 frontend apps |
| CI/CD | GitHub Actions: lint, test, build, deploy (Vercel/VPS) |
| Domain & SSL | app.missionchain.io + missionchain.world DNS + Cloudflare SSL |

### 3.1.2 Smart Contracts (BSC Testnet → Mainnet)

| Contract | Chức năng |
| --- | --- |
| MICToken.sol | BEP-20, 7B hard cap, MINTER_ROLE (dynamic minting), PAUSER_ROLE, Gnosis Safe owner |
| SeedSale.sol | KYC allowlist, 5 packages ($500–$10K), 15% bonus, vesting schedule, MFP-NFT auto-grant |
| PreSale.sol | 4 packages ($100–$5K), 10% bonus, referral F1:5%/F2:2% USDT on-chain, vesting |
| MICELicense.sol | ERC-1155, dynamic pricing $300–$1K, 360 days, max 100K, slot recycling |
| NFTStaking.sol | Merged pool 20%, 5 tiers (MFP×10 → No-NFT×0.5), time-lock multipliers |
| ReferralRegistry.sol | On-chain F1/F2 tree, auto-distribute USDT commissions |
| AirdropDistributor.sol | Merkle proof airdrop, claim deadline, anti-sybil checks |

### 3.1.3 Admin Console MVP

Admin basic để quản lý SEED/Pre-Sale và user KYC:

- Dashboard: Tổng quan KPI (users, revenue, MIC distributed)

- User Management: Danh sách users, KYC status, approve/reject

- Seed Sale Control: Duyệt giao dịch SEED, xác nhận thanh toán

- Pre-Sale Control: Giám sát Pre-Sale, referral tracking

- Airdrop Manager: Upload Merkle root, set deadline, monitor claims

- Audit Log: Lịch sử thao tác admin với timestamps

## 3.2 PHASE 1 — Revenue Generation (4–6 tuần)

Đây là giai đoạn quan trọng nhất: Tạo doanh thu ngay để duy trì hoạt động và mở rộng. 3 kênh doanh thu song song:

### 3.2.1 Kênh 1: Airdrop Campaign (đẩy mạnh truyền thông)

| Hạng mục | Chi tiết |
| --- | --- |
| Mục đích | Thu hút users mới, tạo buzz trên social media, xây dựng community ban đầu |
| Token pool | Từ Incentives & Airdrops: 0.25% = 17,500,000 MIC |
| Mechanism | Merkle proof on-chain claim qua app.missionchain.io/airdrop |
| Điều kiện claim | Follow Twitter/X + Join Telegram + Connect wallet + (optional) Refer friends |
| Số lượng | 5,000–10,000 users × 1,750–3,500 MIC/user (tùy campaign) |
| Vesting | 10% unlock after 6 months, 2.5%/month (giống các round khác) |
| Anti-sybil | 1 wallet/user, social verification, IP rate limiting |

### 3.2.2 Kênh 2: SEED Round + Pre-Sale (app.missionchain.io)

Web3 DApp MVP trên app.missionchain.io với các tính năng tối thiểu để bán token:

| Screen / Feature | Chi tiết |
| --- | --- |
| Wallet Connect | MetaMask, Trust Wallet, WalletConnect v2 — BSC network auto-switch |
| SEED Round Page | 5 packages ($500–$10K), real-time allocation counter, KYC gate, USDT/BNB payment |
| Pre-Sale Page | 4 packages ($100–$5K), referral code input, 10% bonus display, payment flow |
| Airdrop Claim | Check eligibility → Claim MIC với Merkle proof → Confirm on-chain |
| Portfolio Dashboard | Số dư MIC, vesting schedule, claim timeline, transaction history |
| Referral Dashboard | Referral link, F1/F2 tree, earned commissions (Pre-Sale only) |
| Vesting Schedule | Visual timeline: 10% unlock after 6 months, 2.5%/month thereafter |
| KYC Integration | Sumsub widget embedded, KYC status display, on-chain allowlist sync |

Revenue target: SEED $50K–$100K + Pre-Sale $50K–$200K = $100K–$300K trong 4–6 tuần đầu

### 3.2.3 Kênh 3: Donate / Sponsor (missionchain.world)

Trang missionchain.world MVP với focus vào kênh quyên góp và tài trợ:

| Feature | Chi tiết |
| --- | --- |
| Donate Page | Quyên góp USDT/BNB/crypto + fiat (Stripe/PayPal). Transparent on-chain tracking. |
| Sponsor Tiers | Bronze ($50) / Silver ($200) / Gold ($500) / Platinum ($2K) — mỗi tier có perks (logo, mention, NFT badge) |
| Mission Story | Video/text kể câu chuyện MissionChain, impact, faith community |
| Social Links Hub | Liên kết Telegram, Twitter/X, YouTube, Podcast, Discord |
| Progress Tracker | Thermometer bar hiển thị số tiền đã huy động vs mục tiêu |
| Donor Wall | Public acknowledgment của donors (opt-in), NFT certificate |

## 3.3 PHASE 2 — Growth & Ecosystem (8–12 tuần)

Sau khi có doanh thu từ Phase 1, mở rộng toàn bộ hệ sinh thái:

| Module | Nội dung |
| --- | --- |
| MICE Mining | Mua license, daily emission, Adaptive Emission Engine, claim rewards |
| NFT Staking | Merged pool 20%, 5 tiers, time-lock multipliers, compound staking |
| Mission Learn | Academy: Bible courses, creative workshops, AI-assisted learning |
| Mission Work | Jobs marketplace, challenges (Bible Art, Worship Music, AI Content) |
| Mission Social | Community feed, devotionals, podcast hub, events calendar |
| SOPHIA AI | AI mentor chat, content suggestions, spiritual guidance, KOL features |
| DEX Listing | PancakeSwap listing, liquidity provision, price feeds |

# 4. Backend API Specification

Unified Fastify API server phục vụ cả app.missionchain.io và missionchain.world:

## 4.1 API Endpoints (Phase 1 MVP)

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/wallet | Public | Connect wallet → sign message → JWT token |
| POST | /api/auth/kyc/init | JWT | Init Sumsub KYC flow |
| POST | /api/auth/kyc/webhook | Sumsub | KYC result callback → update allowlist |
| GET | /api/seed/packages | Public | List 5 SEED packages + remaining allocation |
| POST | /api/seed/purchase | JWT+KYC | Submit SEED purchase → pending admin approval |
| GET | /api/presale/packages | Public | List 4 Pre-Sale packages + stats |
| POST | /api/presale/purchase | JWT | Submit Pre-Sale purchase with referral code |
| GET | /api/referral/tree | JWT | F1/F2 referral tree + earned commissions |
| POST | /api/referral/generate | JWT | Generate unique referral code/link |
| GET | /api/airdrop/eligibility | JWT | Check if wallet is in Merkle tree |
| POST | /api/airdrop/claim | JWT | Get Merkle proof → submit on-chain claim |
| GET | /api/donate/tiers | Public | Sponsor tiers + progress tracker |
| POST | /api/donate/submit | Optional JWT | Submit donation (crypto or fiat intent) |
| GET | /api/portfolio/overview | JWT | User balances, vesting, claims, history |
| GET | /api/admin/dashboard | Admin JWT | KPI summary: users, revenue, MIC distributed |
| PATCH | /api/admin/seed/:id | Admin JWT | Approve/reject SEED purchase |
| GET | /api/admin/users | Admin JWT | User list with filters, KYC status |

# 5. Database Schema (Phase 1 MVP)

PostgreSQL 16 + Prisma ORM. Chỉ liệt kê các bảng cần cho Phase 1:

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, wallet, email, kyc_status, role, referred_by | User accounts + KYC + referral link |
| seed_purchases | id, user_id, package, amount_usdt, mic_amount, bonus, status, tx_hash | SEED transactions + admin approval |
| presale_purchases | id, user_id, package, amount_usdt, mic_amount, bonus, referral_code, tx_hash | Pre-Sale + referral tracking |
| vesting_schedules | id, user_id, source, total_mic, unlocked, next_unlock_at | Token vesting timeline per user |
| referrals | id, referrer_id, referred_id, level (F1/F2), commission_usdt, paid | Referral tree + commission tracking |
| airdrop_claims | id, user_id, amount_mic, merkle_proof, claimed_at, tx_hash | Airdrop claim records |
| donations | id, user_id, amount, currency, tier, method (crypto/fiat), tx_hash | Donation/sponsor records |
| admin_audit_log | id, admin_id, action, target, details, timestamp | Admin action audit trail |

# 6. Smart Contract Flow (Phase 1)

Quy trình mua SEED/Pre-Sale trên BSC:

## 6.1 SEED Purchase Flow

- User connect wallet + pass KYC → được thêm vào on-chain allowlist

- User chọn package ($500–$10K) → approve USDT/BNB

- SeedSale.sol: verify allowlist + nhận payment + ghi lại allocation (base + 15% bonus)

- Backend ghi nhận giao dịch + tạo vesting schedule

- Admin review + approve trong Admin Console

- MFP-NFT được mint tự động cho SEED buyer (on-chain)

## 6.2 Pre-Sale Purchase Flow

- User connect wallet (KYC optional cho Pre-Sale)

- Nhập referral code (optional) → PreSale.sol link F1/F2

- Chọn package ($100–$5K) → approve USDT/BNB

- PreSale.sol: nhận payment + tính allocation (base + 10% bonus)

- ReferralRegistry.sol: tự động distribute F1:5% + F2:2% USDT cho referrers

- Backend tạo vesting schedule: 10% unlock after 6 months, 2.5%/month

## 6.3 Airdrop Claim Flow

- Admin upload Merkle root to AirdropDistributor.sol

- User truy cập app.missionchain.io/airdrop → check eligibility

- Backend trả về Merkle proof cho wallet

- User submit claim on-chain → MIC được mint với vesting

# 7. Tích Hợp Truyền Thông & Mạng Xã Hội

Kết nối toàn bộ kênh social với hệ sinh thái:

| Kênh | Platform | Tích hợp với ecosystem |
| --- | --- | --- |
| Telegram | Bot + Group | Airdrop notification, SEED/Pre-Sale alerts, community chat, SOPHIA AI bot |
| Twitter/X | @MissionChainIO | Airdrop task verification, campaign tracking, SOPHIA AI posts |
| YouTube | MissionChain | Tutorials, devotionals, podcast video → embed on .world |
| Podcast | Spotify/Apple | Faith & Web3 podcast → RSS feed on missionchain.world |
| Discord | MissionChain | Developer community, support, governance discussions |

# 8. Timeline Tổng Hợp

| Tuần | Milestone | Deliverables |
| --- | --- | --- |
| W1–W2 | Foundation Setup | Monorepo, DB schema, Docker, CI/CD, domain setup |
| W2–W4 | Smart Contracts | Deploy testnet: MICToken, SeedSale, PreSale, Airdrop, Referral. Audit prep. |
| W3–W5 | app.missionchain.io MVP | Wallet connect, SEED page, Pre-Sale page, Airdrop claim, Portfolio, Referral |
| W3–W5 | missionchain.world MVP | Landing, Donate page, Sponsor tiers, Social links, Mission Story |
| W4–W6 | Admin Console MVP | Dashboard, User mgmt, Seed control, Airdrop manager, Audit log |
| W5–W6 | LAUNCH Phase 1 | Mainnet deploy, Airdrop campaign go-live, SEED open, Pre-Sale open, Donate live |
| W7–W12 | Phase 2 Build | MICE Mining, NFT Staking, Learn/Work/Social, SOPHIA AI, DEX listing prep |

# 9. Rủi Ro & Giải Pháp

| Rủi ro | Mức độ | Giải pháp |
| --- | --- | --- |
| Ngân sách cạn kiệt trước khi có doanh thu | CAO — Ưu tiên số 1 | Focus Phase 1 revenue ASAP. Donate campaign song song. Bootstrap với AI tools. |
| Smart contract bugs | CAO | Testnet thorough testing. OpenZeppelin proven libraries. External audit khi có ngân sách. |
| KYC friction giảm conversion | TRUNG BÌNH | KYC chỉ bắt buộc cho SEED (≥$500). Pre-Sale KYC optional. Airdrop không cần KYC. |
| Regulatory risk | TRUNG BÌNH | Utility token (không phải security). Geo-blocking US/restricted. Legal review. |
| Low community traction | TRUNG BÌNH | Airdrop tạo đà ban đầu. SOPHIA AI content. Faith community outreach. |

# 10. Bước Tiếp Theo Ngay Lập Tức

Sau khi duyệt kế hoạch này, các bước thực hiện ngay:

- Duyệt kế hoạch tổng thể + điều chỉnh nếu cần

- Setup monorepo + ci/cd + database schema (Claude Code hỗ trợ)

- Viết smart contracts SEED + Pre-Sale + Airdrop (Solidity + Hardhat)

- Build app.missionchain.io MVP (Next.js + Wagmi + Tailwind)

- Build missionchain.world Donate page

- Deploy testnet + internal testing

- Mainnet deploy + Airdrop campaign launch

- SEED Round open + Pre-Sale open + Donate live

— END OF MASTER PLAN v1.0 —